Configuration Audit Report

Inventory Tracker System - v1.1.0

Date: December 25, 2024

Auditor: Haileyesus Asrat (Documenter & Auditor)

Release: v1.1.0 (Feature Release)

1. Executive Summary

This Configuration Audit was conducted following the implementation of Change Requests (CR-001, CR-002, CR-003) to ensure full compliance with configuration management policies. The audit confirms that all approved changes have been correctly implemented, documentation is synchronized, and no unauthorized changes were introduced.

Audit Result: PASSED ✅

2. Audit Scope & Criteria

The audit was conducted against the following five mandatory criteria:

| Criteria | Verification Method | Status |
| --- | --- | --- |
| 1. Alignment with Approved Request | Compare implemented features against CR specifications. | ✅ Compliant |
| 2. Documentation & Baselines Updated | Check `CI_REGISTER`, `CHANGE_LOG`, and Git Tags (`BL2`, `v1.1.0`). | ✅ Compliant |
| 3. Testing & Verification Results | Review automated test logs and manual test evidence. | ✅ Compliant |
| 4. Check for Unauthorized Changes . | Diff `v1.1.0` against `v1.0.0` to identify unapproved code | ✅ Compliant |
| 5. Functional & Physical Audits | Perform comprehensive FCA and PCA. | ✅ Compliant |

3. Physical Configuration Audit (PCA)

Objective: Ensure "as-built" software matches the "as-designed" configuration items and documentation.

3.1 Repository & Documentation Integrity

• Repo Structure: Matches `README.md` and `CI_REGISTER.md` definitions.

• CI Verification: All 20 Configuration Items (CIs) are present and correctly named.

• Baseline Updates:

- BL1 (Baseline 1) tag exists.

- BL2 (Baseline 2) tag exists and points to the latest verified commit `f130c33`.

• Release Documentation: `releases/v1.1.0.md` is complete and accurate.

3.2 Unauthorized Changes Check

• Method: `git diff v1.0.0..v1.1.0 --name-only`

• Findings:

- Modified: `src/app.py`, `src/templates/dashboard.html` (Authorized by CR-001, CR-002, CR-003)

- New: `src/templates/users.html`, `tests/test_cr_implementation.py`, `users.json` (Authorized by CR-003)

- Unexplained Files: None.

• Result: No unauthorized changes detected.

4. Functional Configuration Audit (FCA)

Objective: Verify that the software features meet the specific requirements of the approved Change Requests.

4.1 Implementation Alignment (Approved vs. Implemented)

| CR ID | Approved Request | Implemented Feature | Alignment |
| --- | --- | --- | --- |
| CR-001 | Item Editing & Tracking | /edit route, Edit Modal, Audit Trails | Exact Match |
| CR-002 | Search & Filter Logic | Search Bar, Quantity Inputs, Auto-submit JS | Exact Match |
| CR-003 | Role Management (RBAC) | Admin/Manager/Viewer roles, `users.json`, Access Control | Exact Match |

(Note: In Word, select the above lines and use "Insert > Table > Convert Text to Table" with tabs as separator, 4 columns.)

4.2 Testing & Verification

• Automated Tests:

- Suite: `tests/test_cr_implementation.py`

- Results: 3/3 Passed (Validation of Edit, Search, and Role Logic).

• Manual Verification:

- Verified "Viewers" cannot see "Add Item" form.

- Verified "Admins" can access `/users` page.

- Verified "Real-time search" updates table instantly.

5. Conclusion

The Inventory Tracker System v1.1.0 has successfully passed both Physical and Functional configuration audits.

1. Compliance: Implementation aligns 100% with approved CRs.

2. Integrity: Documentation and Baselines (`BL2`) are fully updated.

3. Security: No unauthorized changes were found.

Recommendation: The release is certified for deployment.

Sign-off:

Auditor: Haileyesus Asrat

Date: December 25, 2024